ContextForge

Complete Implementation Plan

Less Context. Better Intelligence.

|  | Purpose Translate the approved ContextForge specification set into an executable implementation program, including architecture workstreams, milestones, dependencies, deliverables, verification gates, release criteria and operational controls. |
| --- | --- |

| Field | Value |
| --- | --- |
| Document ID | CF-013 |
| Repository path | docs/planning/CF-013-IMPLEMENTATION-PLAN.md |
| Status | Draft for planning approval |
| Version | 0.1.0 |
| Specification baseline | CF-000 through CF-012 — Approved v1.0 |
| Implementation target | Python CLI application with local-first inference |

# 1. Executive Summary

This plan organizes ContextForge implementation as a staged delivery program. The sequence follows the approved architectural pipeline and minimizes rework by establishing domain contracts, deterministic fixtures and application orchestration before integrating real inference or filesystem mutation.

|  | Implementation thesis Build the deterministic context-engineering pipeline first; connect a model only after context, prompt and validation boundaries are stable; permit file mutation only after proposal-bound approval and project-state revalidation. |
| --- | --- |

## 1.1 Delivery outcome

A distributable Python package exposing the `contextforge` command.

A local-first workflow using an Ollama-compatible provider and a deterministic mock provider.

Project scanning, indexing, retrieval, context bundling and prompt construction with complete traceability.

Normalized inference responses and validated immutable Patch Proposals.

Explicit approval and safe application through a dedicated application service.

Automated tests, quality gates, documentation and release artifacts sufficient for an MVP release.

## 1.2 Program principles

| Principle | Implementation consequence |
| --- | --- |
| Context first | No provider integration is complete before deterministic retrieval and bundling are verified. |
| Provider isolation | Core modules contain no SDK, HTTP or model-vendor types. |
| Untrusted inference | Provider output enters validation as external, hostile data. |
| Explicit mutation | The CLI cannot write project files directly. |
| Deterministic core | Equivalent inputs, configuration and versions produce semantically equivalent artifacts. |
| Traceability | Every derived artifact retains identifiers, fingerprints, source paths and diagnostics. |
| Local-first privacy | The MVP defaults to local inference and disallows implicit remote fallback. |

## 1.3 Definition of MVP

Project
  -> Scan -> Inventory -> Index -> Retrieve
  -> Context Bundle -> Inference Request
  -> Local Provider -> Inference Response
  -> Patch Proposal -> Review -> Approval -> Safe Apply

Excluded from MVP: GUI, TUI, IDE plugins, autonomous agents, cloud hosting, multi-agent orchestration, persistent memory and automatic Git commit or push.

# 2. Planning Governance

## 2.1 Authority model

| Role | Decision authority |
| --- | --- |
| Product Owner | Approves scope changes, milestone acceptance and release readiness. |
| Chief Software Architect | Maintains architectural consistency, dependency rules and traceability. |
| Implementer | Produces code, tests, migration notes and diagnostics. |
| Reviewer | Verifies behavior, security boundaries and maintainability. |
| Release owner | Executes release checklist, packaging and publication controls. |

## 2.2 Change control

CF-000 through CF-012 are the implementation baseline.

Specification defects are corrected through versioned amendments, not hidden deviations.

Implementation details may evolve only where specifications intentionally leave them open.

Architectural exceptions require an ADR or amendment reference.

## 2.3 Definition of Done

| Area | Required evidence |
| --- | --- |
| Functionality | Acceptance criteria mapped to passing tests or demonstrations. |
| Architecture | Dependency rules verified; no forbidden adapter-to-core leakage. |
| Testing | Unit, integration and security tests pass. |
| Quality | Static analysis, formatting and type checks pass. |
| Diagnostics | Stable codes; no secret leakage. |
| Documentation | User and contributor docs match behavior. |
| Traceability | Work item links to source specification. |
| Review | Technical review completed. |

# 3. Target Implementation Architecture

## 3.1 Package topology

src/contextforge/
├── domain/
├── application/
├── scanner/
├── indexer/
├── retriever/
├── context/
├── prompt/
├── provider/
├── patch/
├── approval/
├── apply/
├── cli/
└── adapters/
    ├── filesystem/
    ├── persistence/
    ├── providers/mock/
    ├── providers/ollama/
    └── parsing/

## 3.2 Dependency direction

CLI / Adapters
      ↓
Application
      ↓
Domain and capability ports
      ↑
Concrete adapters implement ports

Core capabilities do not import CLI modules.

Core provider contracts do not import HTTP clients or vendor SDKs.

Patch validation does not write to the filesystem.

Filesystem mutation is isolated behind an authorized application port.

## 3.3 Proposed technology baseline

| Concern | Recommended baseline | Rationale |
| --- | --- | --- |
| Runtime | Python 3.12+ | Modern typing, performance and packaging support. |
| Packaging | pyproject.toml | Standards-based build and editable development. |
| CLI | Typer | Typed commands, generated help and testability. |
| Models | Frozen dataclasses / attrs | Immutable domain objects with low coupling. |
| Configuration | TOML + environment overrides | Readable and deterministic precedence. |
| Parsing | Python AST + generic text initially | Controlled MVP scope and future parser ports. |
| Persistence | Versioned JSON | Inspectable, deterministic and migration-friendly. |
| Testing | pytest + hypothesis + coverage | Unit, property and integration verification. |
| Quality | ruff + mypy/pyright | Fast quality gates. |
| HTTP | httpx | Timeout and test-transport support. |

# 4. Workstreams

| ID | Workstream | Scope |
| --- | --- | --- |
| WS-01 | Foundation and repository | Package skeleton, tooling, quality gates, identifiers, diagnostics and configuration. |
| WS-02 | Domain model | Immutable task, execution, context, provider, patch and approval models. |
| WS-03 | Scanner | Deterministic discovery, ignore policy, classification and inventory. |
| WS-04 | Indexer | Parsing, symbols, relationships, search units and persistence. |
| WS-05 | Retriever | Candidate generation, scoring, policies, budgeting and closure. |
| WS-06 | Context and prompt | Context Bundle, response contracts and Inference Request. |
| WS-07 | Provider | Provider port, mock provider, Ollama adapter and normalized responses. |
| WS-08 | Patch validation | Contract validation, parsing, paths, conflicts and Patch Proposals. |
| WS-09 | Approval and application | Approval records, stale checks, atomic application and recovery metadata. |
| WS-10 | CLI and orchestration | Application commands, pipeline coordination, rendering and exit codes. |
| WS-11 | Quality and release | Security, performance, packaging, documentation and acceptance evidence. |

# 5. Phased Delivery Plan

| Phase | Name | Primary objective |
| --- | --- | --- |
| Phase 0 | Implementation readiness | Toolchain, rules, traceability and fixtures. |
| Phase 1 | Core foundation | Domain primitives, configuration, diagnostics and persistence envelopes. |
| Phase 2 | Project knowledge | Scanner and Indexer. |
| Phase 3 | Context engineering | Retriever, Context Builder and Prompt Builder. |
| Phase 4 | Inference boundary | Provider Port, Mock and Ollama-compatible adapters. |
| Phase 5 | Patch safety | Patch Engine, approval and application boundaries. |
| Phase 6 | CLI integration | Application orchestration and terminal contracts. |
| Phase 7 | Hardening and release | Security, performance, packaging and MVP evidence. |

# 6. Phase 0 — Implementation Readiness

## Objectives

Create repository baseline and development conventions.

Convert acceptance criteria into a traceability matrix.

Define deterministic fixture repositories.

Create CI skeleton and one-command quality workflow.

## Deliverables

pyproject.toml and package/test layout.

CONTRIBUTING.md and architecture workflow.

Traceability matrix.

Fixture projects for normal, ignored, sensitive, malformed and adversarial cases.

## Exit gate

Fresh checkout installs successfully.

Formatting, linting, typing and tests run from documented commands.

Every production task references a specification.

# 7. Phase 1 — Core Foundation

## Objectives

Implement immutable shared primitives.

Establish identifiers, fingerprints, diagnostics and result envelopes.

Implement deterministic configuration precedence.

Define application commands, queries and execution state.

## Deliverables

Identifier and fingerprint utilities.

Diagnostic registry and sanitization.

Task, Execution and Project models.

Versioned serialization.

Configuration loader and application ports.

## Exit gate

Domain objects are immutable.

Serialization is deterministic and round-trip tested.

Secrets are redacted.

Core contains no adapter imports.

# 8. Phase 2 — Project Knowledge

## Objectives

Implement Scanner separately from Indexer.

Produce normalized Project Inventory.

Implement Python and generic text indexing.

Persist versioned inventory and index artifacts.

## Deliverables

Ignore and boundary policy.

Artifact classification.

Incremental fingerprints.

Python AST parser and generic text units.

Symbols, relationships and index diagnostics.

## Exit gate

Repeated project states produce equivalent outputs.

Traversal and symlink escape fail.

Unchanged artifacts are reused.

CF-005 and CF-006 criteria pass.

# 9. Phase 3 — Context Engineering

## Objectives

Implement candidate generation and scoring.

Enforce eligibility, sensitivity and budget policies.

Build immutable Context Bundles.

Build provider-independent Inference Requests.

## Deliverables

Retrieval strategies and scoring breakdown.

Selection rationales and dependency closure.

Context Bundle validation.

Prompt templates, response contracts and measurements.

## Exit gate

Every selection is explainable.

Bundle membership equals Retrieval Result.

No hidden context is added.

Injection fixtures remain untrusted.

Oversized requests fail without silent truncation.

# 10. Phase 4 — Inference Boundary

## Objectives

Implement provider-independent contracts.

Build deterministic Mock Provider.

Integrate Ollama-compatible local provider.

Normalize capabilities, responses and failures.

## Deliverables

Provider Port and registry.

Capability profile and delivery policy.

Mock success/failure fixtures.

Ollama adapter.

Timeout, retry, cancellation and sanitization.

## Exit gate

No SDK/HTTP types in Core.

Mock covers normalized failure categories.

Ollama preserves request identity and semantics.

No implicit remote fallback.

Tool calls are never executed.

# 11. Phase 5 — Patch Safety and Application

## Objectives

Validate provider output.

Produce immutable Patch Proposals.

Bind approval to exact proposal and project state.

Apply through separate state-aware service.

## Deliverables

Structured and unified-diff parsers.

Path, operation, conflict and protected-file validation.

Patch Proposal model.

Approval lifecycle.

Atomic staged filesystem applier.

## Exit gate

Malformed and escaping patches fail.

Patch Engine performs no writes.

Approval cannot authorize changed state.

Partial application is explicit.

Generated commands are never executed.

# 12. Phase 6 — CLI and End-to-End Integration

## Objectives

Implement orchestrator and execution lifecycle.

Expose approved command surface.

Provide human and JSON outputs.

Make approval and provider mode visible.

## Deliverables

init, status, scan, index and run.

context, prompt, provider, patch, config and diagnostics groups.

Stable exit codes.

Progress, cancellation and non-interactive approval.

## Exit gate

End-to-end fixture succeeds.

JSON stdout stays parseable.

CLI contains no domain duplication.

Stale and ambiguous proposals fail safely.

# 13. Phase 7 — Hardening and MVP Release

## Objectives

Validate security, reliability, performance and compatibility.

Complete packaging and documentation.

Produce reproducible release candidate.

## Deliverables

Threat-model review.

Performance baselines.

Cross-platform verification.

User and contributor documentation.

Wheel, source distribution and acceptance report.

## Exit gate

Mandatory CI passes.

No critical/high security defects.

Clean installation succeeds.

Product Owner accepts evidence package.

# 14. Milestones and Acceptance Gates

| ID | Milestone | Source | Acceptance gate |
| --- | --- | --- | --- |
| M0 | Repository ready | Phase 0 | Toolchain, fixtures, traceability and CI skeleton accepted. |
| M1 | Core contracts stable | Phase 1 | Shared contracts frozen for implementation v0.1. |
| M2 | Project knowledge available | Phase 2 | Inventory and Project Index deterministic. |
| M3 | Context pipeline complete | Phase 3 | Retrieval Result, Context Bundle and Inference Request produced. |
| M4 | Local inference operational | Phase 4 | Mock and Ollama return normalized responses. |
| M5 | Safe proposal lifecycle | Phase 5 | Proposal, approval and application demonstrated. |
| M6 | CLI end-to-end complete | Phase 6 | Terminal workflow stable and scriptable. |
| M7 | MVP release candidate | Phase 7 | Quality, security, packaging and docs gates pass. |

# 15. Dependency and Build Order

Foundation -> Scanner -> Indexer -> Retriever
-> Context Builder -> Prompt Builder -> Provider
-> Patch Engine -> Approval -> Apply
-> Application Orchestrator -> CLI

|  | Parallelization rule Parallel work is permitted only after shared contracts are stable. Adapters and CLI rendering may proceed against mocks, but domain contracts must not be redefined inside those workstreams. |
| --- | --- |

| Parallel track | Prerequisite | Constraint |
| --- | --- | --- |
| CLI rendering | Application result interfaces | Use mocks; do not duplicate domain behavior. |
| Mock Provider | Provider Port | Use identical normalized contracts. |
| Ollama adapter | Provider Port and prompt mapping | Cannot dictate Core request structure. |
| Patch parsers | Response Contract and proposal model | Filesystem application remains separate. |
| Documentation | Stable command/config contracts | Mark unverified behavior clearly. |

# 16. Implementation Backlog by Epic

## E-01 Repository Foundation

Create package and command entry point.

Configure quality tools and CI.

Create architecture dependency tests.

Create version/schema utilities.

## E-02 Shared Domain

Implement identifiers and fingerprints.

Implement diagnostics.

Implement Task, Execution and Project models.

Implement configuration and serialization.

## E-03 Scanner

Resolve project root.

Implement ignore and classification.

Create inventory and incremental state.

Persist inventory.

## E-04 Indexer

Define parser port.

Implement Python AST parser.

Build symbols and relationships.

Persist Project Index.

## E-05 Retriever

Normalize task query.

Implement candidate strategies.

Implement scoring and rationales.

Implement policy, budget and closure.

## E-06 Context and Prompt

Build and validate Context Bundle.

Implement response contracts.

Build prompt templates.

Measure and enforce size.

## E-07 Provider

Implement provider port and registry.

Build mock adapter.

Build Ollama adapter.

Normalize failure, retry and usage.

## E-08 Patch

Validate response contract.

Parse structured and unified patches.

Validate paths/conflicts.

Create Patch Proposal.

## E-09 Approval and Apply

Implement approval records.

Revalidate project fingerprint.

Stage and apply atomically.

Return application result and recovery metadata.

## E-10 Application and CLI

Implement orchestrator.

Implement command groups.

Implement human/JSON renderers.

Implement exit codes and cancellation.

## E-11 Release

Security and performance tests.

Build distributions.

Complete documentation.

Produce acceptance report.

# 17. Verification Strategy

| Layer | Purpose | Examples |
| --- | --- | --- |
| Unit | Verify one service or policy. | Paths, scoring, serializers, failure mapping. |
| Property-based | Explore arbitrary inputs. | Paths, source text, patch text, ordering. |
| Contract | Verify ports and adapters. | Provider, parser and persistence adapters. |
| Integration | Verify real local boundaries. | Filesystem, Ollama test environment, patch staging. |
| End-to-end | Verify CLI workflow. | Scan to proposal; approved apply; stale rejection. |
| Security | Attempt boundary escape. | Traversal, injection and malicious patch corpus. |
| Performance | Detect regressions. | Large scan, incremental index and retrieval latency. |

## 17.1 Mandatory quality gates

Formatting, linting and static typing pass.

Mandatory tests run without internet access.

Coverage thresholds are applied by capability.

No secret-like fixture data appears in logs.

Dependency-direction tests pass.

Snapshot changes require deliberate review.

Release candidate passes clean installation.

## 17.2 Acceptance evidence

Specification-to-test traceability matrix.

CI and test reports.

Security summary.

Performance baseline.

End-to-end transcript.

Known limitations and deferred work.

# 18. Security and Safety Plan

| Threat | Control | Verification |
| --- | --- | --- |
| Project escape | Normalized paths, realpath and symlink policy. | Traversal and symlink tests. |
| Prompt injection | Trusted/untrusted separation. | Malicious repository fixture. |
| Secret disclosure | Sensitivity and delivery policy. | Remote rejection and redaction tests. |
| Provider tools | Never execute tool calls. | Unexpected tool-call fixture. |
| Malicious patch | Strict contract/path/conflict validation. | Adversarial patch corpus. |
| Stale proposal | Fingerprint revalidation. | Project mutation after approval. |
| Approval confusion | Bind to proposal/content fingerprint. | Cross-proposal rejection. |
| Partial mutation | Staging and atomic replacement. | Injected apply failure. |

# 19. Persistence and Compatibility

Every persisted artifact uses an explicit schema version.

Unsupported major versions are rejected.

Migrations are explicit and tested.

Fingerprints exclude timestamps and non-semantic runtime metadata.

Prompt/provider content persistence follows privacy policy.

Caches are disposable.

## 19.1 Proposed project metadata layout

.contextforge/
├── config.toml
├── inventory/current.json
├── index/current.json
├── executions/<execution-id>/
├── proposals/<proposal-id>.json
├── approvals/<approval-id>.json
├── cache/
└── logs/

# 20. Continuous Integration and Release Flow

## 20.1 Pull-request checks

Formatting and linting.

Static typing.

Unit and property tests.

Mock/filesystem integration tests.

Architecture dependency test.

Schema compatibility test.

Security regression subset.

Package build.

## 20.2 Main and release checks

Supported Python matrix.

Cross-platform CLI tests.

Coverage trend.

Clean install smoke test.

Documentation validation.

Checksummed distributions.

Canonical local-provider walkthrough.

# 21. Risk Register

| ID | Risk | Impact | Likelihood | Mitigation |
| --- | --- | --- | --- | --- |
| R-01 | Indexer language scope expands | High | High | Python + generic text first; parser port later. |
| R-02 | Retrieval quality hard to measure | High | High | Curated tasks with expected evidence and rationales. |
| R-03 | Small model emits malformed patches | High | Medium | Structured contract and strict rejection. |
| R-04 | Token estimate differs | Medium | Medium | Adapter tokenizer and safety margin. |
| R-05 | Cross-platform filesystem divergence | High | Medium | Domain path normalization and platform fixtures. |
| R-06 | Schemas change | Medium | High | Version early; freeze at milestones. |
| R-07 | CLI accumulates domain logic | High | Medium | Application boundary and dependency tests. |
| R-08 | Approval gives false safety | High | Medium | Bind to exact proposal and state. |
| R-09 | Ollama APIs differ | Medium | Medium | Capability detection and explicit config. |
| R-10 | Large-repo performance | Medium | Medium | Incremental fingerprints and benchmarks. |

# 22. Success Metrics

| Metric | MVP rule |
| --- | --- |
| Determinism | Core fixture outputs are semantically identical across repeated runs. |
| Traceability | All selected Context Items expose source identity and rationale. |
| Safety | No project escape or unapproved application succeeds. |
| Provider isolation | No provider SDK imports in Core. |
| Automation | Primary CLI commands support versioned JSON and exit codes. |
| Incrementality | Unchanged scan/index artifacts are reused. |
| Failure honesty | No fabricated usage, success or rollback claims. |
| Installability | Fresh environment completes canonical walkthrough. |

# 23. First Implementation Cycle

The first cycle establishes the implementation substrate without real inference.

| Order | Work item | Result |
| --- | --- | --- |
| 1 | Create package, pyproject and CLI stub | `contextforge --version` and `--help` work. |
| 2 | Configure quality tools | One documented quality command passes. |
| 3 | Implement identifiers, fingerprints and diagnostics | Stable immutable primitives exist. |
| 4 | Implement Task, Project and Execution models | Application inputs are defined. |
| 5 | Implement configuration precedence | Effective config displays with redaction. |
| 6 | Create fixture repositories | Reproducible scanner/security inputs. |
| 7 | Create traceability matrix | Future tasks link to requirements. |
| 8 | Add architecture dependency test | Forbidden imports fail CI. |

## 23.1 First-cycle gate

New contributor can clone, install and run checks.

No placeholder is presented as complete.

Shared contracts have tests.

Scanner can start without repository restructuring.

# 24. MVP Release Checklist

☐ Approved baseline referenced.

☐ All milestone gates closed.

☐ Canonical local-provider flow succeeds.

☐ Mock suite covers normalized failures.

☐ Security suite passes.

☐ No unresolved critical/high defect.

☐ Clean package installation succeeds.

☐ CLI help/version/diagnostics/JSON verified.

☐ Configuration and secrets docs completed.

☐ Known limitations published.

☐ License and contribution files present.

☐ Artifacts checksummed.

☐ Product Owner approval recorded.

# 25. Deferred Post-MVP Roadmap

| Candidate | Reason deferred | Prerequisite |
| --- | --- | --- |
| More language parsers | Avoid broad parser scope. | Stable parser port and usage evidence. |
| Remote providers | Privacy and credentials complexity. | Hardened delivery policy. |
| IDE integration | Requires stable APIs. | MVP command/query contracts. |
| TUI/GUI | Presentation follows proven workflow. | CLI feedback. |
| Memory | Risks mixing context and agent state. | Separate specification. |
| Tool execution | High authorization complexity. | Dedicated sandbox specification. |
| Cloud collaboration | Identity and tenancy scope. | Separate roadmap. |
| Automatic Git commit | Mutation and authorship policy. | VCS adapter specification. |

# 26. Specification Traceability Summary

| Spec | Capability | Implementation location |
| --- | --- | --- |
| CF-003 | Architecture | Topology, dependencies and orchestration. |
| CF-004 | Domain Model | Phase 1 shared immutable models. |
| CF-005 | Scanner | Phase 2 discovery and boundaries. |
| CF-006 | Indexer | Phase 2 parsers and relationships. |
| CF-007 | Retriever | Phase 3 scoring, budget and closure. |
| CF-008 | Context Builder | Phase 3 immutable bundle. |
| CF-009 | Prompt Builder | Phase 3 contracts and prompt safety. |
| CF-010 | Provider Interface | Phase 4 adapters and normalization. |
| CF-011 | Patch Engine | Phase 5 validation and proposal. |
| CF-012 | CLI | Phase 6 command and approval UX. |

# 27. Planning Decisions Requiring Approval

| Decision | Recommended choice | Effect |
| --- | --- | --- |
| Document identity | Adopt CF-013 | Creates an implementation-control baseline. |
| Language scope | Python + generic text | Keeps Indexer MVP achievable. |
| Initial provider | Ollama-compatible local | Matches local-first privacy. |
| Persistence | Versioned JSON | Prioritizes inspectability. |
| CLI framework | Typer | Fast typed command development. |
| Patch formats | Structured envelope + unified diff | Validation plus ecosystem compatibility. |
| Application service | Include in MVP | Completes safe CLI workflow. |

# 28. Completion Statement

This plan is complete when every approved capability has an ordered workstream, explicit prerequisites, measurable deliverables, acceptance evidence and release gate, and implementation can begin without redefining architectural responsibilities.

|  | Recommended immediate action Approve CF-013 as the implementation baseline, then begin Phase 0 and Phase 1. Real provider integration should not begin until Milestone M3 confirms the deterministic context pipeline. |
| --- | --- |